# Document 06 - Implementation Plan

| Key | Detail |
| --- | --- |
| Phase 1: Environment & Setup | Initialize project. Create docker-compose.yml for PostgreSQL. Set up Python .venv. Install fastapi, langgraph, yfinance, newspaper3k, apscheduler. Create .env for GROQ_API_KEY. |
| Phase 2: Database & Models | Build SQLAlchemy schemas for Watchlist, FinancialReport, and JobRun. Configure the AsyncSession with pool_size=20 and pool_recycle=1800. Implement the jobs.sqlite binding for APScheduler. |
| Phase 3: The Data Harvesters | Build yfinance interface (enforce auto_adjust=False, custom headers, clear tkr-tz.db). Build newspaper3k scraper (enforce robots.txt, drop < 400 char paywalls, truncate to 6000 chars max). |
| Phase 4: The LangGraph Core | Define ReportState. Wire the 4 nodes (Orchestrator -> Harvester -> Scraper -> Synthesis). Instantiate ChatGroq/ChatGoogle with strict .with_structured_output(method="json_schema"). Wrap LLM invoke in asyncio.Semaphore(2). |
| Phase 5: Scheduling & Concurrency | Attach APScheduler to FastAPI lifespan. Build /api/watchlist/schedule endpoint. Implement the SELECT ... FOR UPDATE pessimistic lock to prevent 9:00 AM race conditions. |
| Phase 6: Frontend Dashboard | Initialize Vite React app. Build <ReportSidebar /> and <ReportView />. Integrate react-markdown and remark-gfm. Fetch data from FastAPI backend. |
| Phase 7: Security Sweep | Implement FastAPI global exception handler (500 errors). Ensure prompt injection regex is active. Test user quota (max 5 jobs). |
| Done Criteria | App runs locally. User can search a stock, view the Markdown report safely, and schedule a daily cron job that executes without crashing the connection pool or hitting Groq 429 limits. |